ratethat.tennis

Master Build Plan

Internal Technical Document  |  May 2026

Confidential — Not for Distribution

1. Vision & Positioning

ratethat.tennis is a tennis betting analytics platform built on the same architecture as ratethat.dog and ratethat.horse — proprietary player ratings, ML-generated match predictions, and AI-powered deep reasoning, presented with the same clean, fast, punter-first interface. The product targets serious tennis bettors across ATP, WTA, Challenger, and ITF circuits, 52 weeks a year.

The strategic edge is the Challenger and ITF tier, where markets are soft, bookmakers are less sharp, and model-generated value is most extractable. ATP/WTA Grand Slams and Masters events provide traffic, brand-building, and conversion moments but are not where the primary ROI sits.

Competitive Positioning

| Feature | Detail |
| --- | --- |
| Match volume | 268+ matches/day (today), 2,000+/week across all circuits |
| Primary data source | api-tennis.com — live, commercial, clean licence |
| Historical training data | tennis-data.co.uk (2000–present) + api-tennis.com (2023–present) |
| Shot/rally data | api-tennis.com PBP from 2023, building proprietary dataset daily |
| ML model output | rth Score: 0–100 win probability per player, calibrated per surface |
| AI analysis | Claude Sonnet — per-match deep reasoning, posted before first ball |
| Subscription anchor | My Court + Systems + historic P&L — same funnel as ratethat.dog |

2. Data Architecture

2.1 Primary Feed — api-tennis.com

The live data backbone. Paid subscription ($40/mo Starter). 9 endpoints confirmed working. Request budget: 8,000/day — actual usage sits at 200–1,100 depending on pipeline scope, leaving substantial headroom.

| Endpoint | Data | Usage |
| --- | --- | --- |
| get_fixtures | Daily schedule + results + scores | Core pipeline — 1 call covers all |
| get_odds | 35+ markets per match | Match winner, set betting, handicap, tiebreaks, breaks on serve |
| get_H2H | Head-to-head history + recent form | 1 call per matchup in the morning run |
| get_players | Player profile + season stats by surface | 2 calls per match (both players) |
| get_livescore | Live in-play scores + PBP | Polling every 2 min during play — ~240 calls/day |
| get_live_odds | Live in-play odds | Business plan only ($80/mo) — Phase 2 |
| get_tournaments | Full tournament database — 9,918 entries | Reference data, cached |
| get_standings | Rankings (limited in testing) | Supplemented by player stats endpoint |
| get_events | Event type reference | Reference data |

2.2 Historical Foundation — tennis-data.co.uk

Free CSV downloads, no licence restrictions, ATP/WTA/Challenger results plus multi-bookmaker odds back to 2000. Primary use: training the match-outcome ML model (surface win rate, form, ranking differential). Does not contain serve/return statistics — outcomes and odds only.

2.3 Proprietary Dataset — Building from Day One

Every fixture retrieved from api-tennis.com is stored permanently in the database. Point-by-point data (game-level serve winners, break points, score progression) is available from 2023 onward. Full match statistics (aces, double faults, serve %, break point conversion) are available from 2025 onward. This dataset compounds in value daily and is commercially clean.

KEY INSIGHT:  Within 12 months of going live, ratethat.tennis will have a proprietary PBP dataset covering every ATP/WTA/Challenger match — a genuine long-term asset.

2.4 SofaScore — Future Point-by-Point Enrichment

SofaScore operates an unofficial public API (api.sofascore.com) that provides point-by-point incident timelines for completed matches. Coverage spans ATP, WTA, Challenger, and ITF events, with historical data available for completed matches going back several years. The data is free but unsupported — no licence, no SLA, and CloudFlare protection requires polite scraping via a headless browser rather than direct HTTP requests.

The integration model is a nightly enrichment job — not a live feed. A pipeline running at 02:00 UTC identifies all matches completed in the previous 24 hours that lack point-by-point data, looks up the SofaScore event ID via the /sport/tennis/scheduled-events/{date} endpoint, fetches the incidents timeline once per match via /event/{id}/incidents, and stores the result into match_points. At ~50 matches/day with 10s gaps between requests the job completes in under 10 minutes. Each match is fetched exactly once; the data does not change after match end.

FUTURE INTEGRATION: Not required for Phase 1–2 launch. Evaluate once the live pipeline is stable and the proprietary PBP dataset from api-tennis.com is established. Key dependency: undetected-chromedriver headless browser in the Railway Docker container. Key endpoints: /api/v1/sport/tennis/scheduled-events/{date} for event ID lookup and /api/v1/event/{id}/incidents for the point-by-point timeline.

2.5 Request Budget Calculation

| Scenario | Breakdown | Total |
| --- | --- | --- |
| Morning pipeline — all circuits | get_fixtures(1) + odds(270) + H2H(270) + players(540) | ~1,082 req |
| Morning pipeline — focused (ATP/WTA/Chall singles) | get_fixtures(1) + odds(50) + H2H(50) + players(100) | ~202 req |
| Live score polling (2-min interval, 8hr day) | 240 get_livescore calls | ~240 req |
| Grand Slam week (peak) | Focused pipeline + live polling | ~560 req |
| Daily budget | Starter plan allowance | 8,000 req |
| Peak utilisation | Grand Slam week all-in | ~7% of budget |

3. The rth Score — ML Model Specification

The rth Score is a 0–100 win probability for each player in a given match, calibrated by surface, form, H2H, fatigue, and suitability. It is the core brand asset — the number that ratethat.tennis becomes synonymous with.

3.1 Feature Engineering

Features are computed fresh for each matchup at time of prediction, not stored as static player attributes.

Surface-weighted form

Win rate on current surface — last 20, 50, and 100 matches, exponentially weighted by recency

Surface-specific Elo rating — separate models for hard / clay / grass / indoor hard

Tournament tier weighting — Grand Slam, Masters 1000, 500, 250, Challenger weighted separately

Opponent quality adjustment

Opponent ranking at time of match — performance against top 10 weighted more heavily

Expected win probability from Elo vs actual result — the residual is the quality-adjusted form signal

Head-to-head features

H2H record overall and on current surface

H2H trend — last 3 meetings direction (who is improving?)

H2H on indoor vs outdoor (meaningful for hard court splits)

Serve / return advantage

1st serve points won % differential — current season, surface-specific

Break point conversion differential — who creates and converts more?

Return games won % — the best single predictor of break ability

Fatigue and schedule

Days since last match

Sets played in last 7 days

Travel distance between tournaments (proxy for jet lag / schedule stress)

Short rest record — historical win rate with <2 days between matches

Tournament stage

Early round vs quarter-final onwards — some players historically struggle in early rounds vs later

Deciding set record — 5th set men, 3rd set women

Tiebreak win rate — standalone feature, genuinely predictive beyond Elo

Ranking differential

Current ranking vs implied probability from pre-match odds — identifies market mispricings

Ranking trajectory — rising vs declining (recent ranking movement, not absolute rank)

3.2 Model Architecture

| Parameter | Specification |
| --- | --- |
| Algorithm | Gradient boosted trees (XGBoost / LightGBM) — proven for tabular sports data |
| Separate models | Hard court / Clay / Grass / Indoor hard — surface-specific calibration |
| Training data | tennis-data.co.uk (2000–2024) + api-tennis.com (2023–present) |
| Validation | Walk-forward backtesting — train on years 1–N, test on N+1 |
| Output | Win probability (0–1), converted to rth Score (0–100) |
| Calibration | Isotonic regression post-processing — ensures probabilities are reliable |
| Retraining cadence | Weekly incremental update — full retrain monthly |

3.3 Confidence Tiers

| Tier | Threshold | Meaning |
| --- | --- | --- |
| Strong Pick | rth Score 70–100 | Model highly confident — primary pick for subscribers |
| Value Flag | rth Score 55–69 but odds > implied probability | Model sees value the market hasn't |
| Competitive | rth Score 45–55 | Too close to call — noted but not promoted as a pick |
| Underdog Alert | rth Score <45 but significant odds discrepancy | Contrarian value play — high variance |

4. Player Ratings System

Player ratings are intrinsic skill scores — 0–100 bars displayed on every player profile. They are computed from accumulated match statistics and point-by-point data, updated weekly. Ratings build in depth and accuracy over time as the proprietary dataset grows.

4.1 Serve Ratings

| Rating | Definition | Data Source |
| --- | --- | --- |
| 1st Serve Accuracy | 1st serve percentage — surface normalised | api-tennis.com stats (2025+) |
| 1st Serve Dominance | Points won when 1st serve lands — weighted by opponent ranking | api-tennis.com stats |
| Ace Rate | Aces per service game — surface and opponent normalised | api-tennis.com stats |
| Double Fault Pressure | Double faults in deciding sets vs overall — pressure indicator | api-tennis.com stats + PBP |
| Hold Rate | Service games won % — the primary serve effectiveness metric | api-tennis.com stats |

4.2 Return Ratings

| Rating | Definition | Data Source |
| --- | --- | --- |
| Return Games Won | Percentage of return games won — primary break ability metric | api-tennis.com stats |
| Break Point Conversion | Break points converted / break points faced — pressure conversion | api-tennis.com stats |
| 1st Serve Return | Points won returning opponent's 1st serve | api-tennis.com stats |
| 2nd Serve Return | Points won returning opponent's 2nd serve — attack rating | api-tennis.com stats |
| Aggression Index | 2nd serve return win rate vs 1st — measures how much player attacks 2nd serve | api-tennis.com stats |

4.3 Clutch / Pressure Ratings

| Rating | Definition | Data Source |
| --- | --- | --- |
| Break Points Saved | BPS% in tight sets (opponent leading) vs overall | api-tennis.com stats + PBP |
| Deciding Set Record | Win rate in 3rd sets (W) / 5th sets (M) vs overall win rate | api-tennis.com PBP |
| Tiebreak Rating | Tiebreak win rate — standalone skill, highly predictive | api-tennis.com PBP |
| Tiebreak Under Pressure | Tiebreak win rate in deciding sets vs non-deciding | api-tennis.com PBP |
| Win From Behind | Win rate when losing first set — mental resilience metric | api-tennis.com PBP |

4.4 Rally / Physical Ratings

| Rating | Definition | Data Source |
| --- | --- | --- |
| Rally Endurance | Derived from PBP: win rate in long games (6+ points) vs short games | api-tennis.com PBP (2023+) |
| Fatigue Index | Performance delta: set 1 stats vs set 3 stats in long matches | api-tennis.com stats + PBP |
| Long Match Record | Win rate in matches going to full sets vs straight sets | api-tennis.com PBP |
| Short Rest Performance | Win rate with <2 days between matches | api-tennis.com fixtures |

4.5 Suitability Ratings (Contextual — Per Match)

Generated fresh per matchup. Measures how well this player's game fits today's specific conditions.

| Suitability Factor | Definition | Source |
| --- | --- | --- |
| Surface Suitability | Win rate on today's surface — weighted recency, opponent quality adjusted | api-tennis.com |
| Tournament History | Historical win rate at this specific venue (the Nadal/Roland Garros effect) | api-tennis.com |
| vs Left-Handers | Record vs left-handed opponents — documented tactical challenge | api-tennis.com |
| vs Big Servers | Record vs opponents with high ace rate / hold rate | api-tennis.com stats |
| vs Topspin Baseliners | Record vs high-bounce clay specialists on all surfaces | api-tennis.com |
| Tournament Tier Fit | Performance delta at Grand Slams vs 250/500 vs Challenger | api-tennis.com |
| Schedule Freshness | Days rest + sets played in last 7 days — fatigue suitability signal | api-tennis.com |
| Indoor/Outdoor | Split record — some players perform differently indoors | api-tennis.com |

DATA DEPTH NOTE:  Serve, return and clutch ratings are reliable from 2025 onward from api-tennis.com stats. PBP-derived ratings (rally endurance, tiebreak, deciding set) are available from 2023. At launch, ratings for active players competing in 2025–2026 will be fully populated. Historical depth grows weekly.

5. Site Features — Full Specification

5.1 Live Command Centre

The homepage and primary daily interface. Equivalent to ratethat.dog's race card view. Shows all today's matches across selected circuits with rth Scores, live status, and confidence badges. The punter's first stop every morning and throughout the day.

Command Centre Layout

Header bar: date, total matches today, live matches count, Bet of the Day badge

Circuit filter tabs: ALL | ATP | WTA | CHALLENGER | ITF — persists across session

Surface filter: ALL | HARD | CLAY | GRASS — toggleable chips

Sort options: Confidence (default) | Start Time | Tournament | rth Score gap

Match card per fixture — see Match Card spec below

Live indicator: pulsing dot on in-progress matches, current score updating

Sticky Bet of the Day panel — pinned at top, expands to show full reasoning on click

Match Card (per fixture)

Player A vs Player B — flags, WTA/ATP ranking, seeding

Tournament name, round, surface badge (colour-coded: blue=hard, orange=clay, green=grass)

rth Score bar for each player — colour coded by tier (green=strong, amber=value, grey=competitive)

Confidence tier badge — STRONG PICK / VALUE FLAG / COMPETITIVE / UNDERDOG ALERT

Odds comparison strip — best available odds from feed across 3 bookmakers

Surface win rate mini-bars (last 12 months) for each player

'Deep Reasoning' expand button — reveals full AI analysis inline or links to match page

Start time (local), estimated match duration, live score if in progress

SEO Value

SEO:  The Command Centre generates a fresh, content-rich page every single day. Each date URL (ratethat.tennis/predictions/2026-05-01) is an indexable page with structured match data, player names, and predictions — high-value for 'tennis predictions today' and date-specific searches.

5.2 Player Database

The single biggest SEO asset on the site. Thousands of player profile pages, each a destination for 'player name stats', 'player name form', and 'player name vs player name' searches. Builds over time as the API accumulates data.

Player Profile Page

Full name, nationality flag, current ranking, ranking trend arrow (week/month delta)

Career overview: titles won, highest ranking, seasons active, preferred surface

rth Score history chart — how the model has rated this player over recent months

Skill ratings panel — all serve/return/clutch/physical ratings as 0–100 bars with labels

Surface record card — hard/clay/grass W/L, win rate, and trend for current and last 3 seasons

Recent form strip — last 10 matches: opponent, surface, result (W/L), rth Score for that match

Ranking trend graph — 12-month trajectory

Current season stats summary — aces, DFs, 1st serve %, BPS%, BPC%

Upcoming matches — next scheduled fixture with rth Score preview

H2H lookup widget — search any opponent, instant head-to-head record on current surface

Player Index Page

Searchable, filterable list of all players in database

Filters: circuit, nationality, surface (sorted by win rate on that surface), ranking band

Sort: ranking, rth Score trend (rising vs falling), surface win rate

Each player card: name, flag, ranking, top surface, current form indicator

SEO Architecture for Players

SEO:  Every player profile is a unique URL. Top 500 ATP + Top 500 WTA + top Challengers = 1,500+ indexable pages from day one. Each page targets '[player name] tennis stats', '[player name] form', '[player name] predictions'. This is programmatic SEO at scale with genuinely useful data on every page.

5.3 Match Pages & Deep Reasoning

Every fixture has a dedicated match page — the primary monetisation and SEO vehicle. Casual visitors land here from search. Subscribers get the full deep reasoning. Non-subscribers get the rth Scores and a preview, then hit a paywall.

Match Page Structure

Match header: both players, tournament, round, surface, date, time

rth Score for each player — large, prominent, colour coded

Odds comparison table — all available markets (match winner, set betting, handicap)

Form comparison — last 5 matches for each player, side by side

Surface record comparison — this surface, head-to-head on surface

Suitability matrix — radar chart showing how conditions suit each player

DEEP REASONING section (subscriber only) — full AI narrative analysis

Pick summary — recommended market, odds, confidence tier, stake suggestion

Historic predictions — how the model has done on previous meetings between these players

Deep Reasoning Content (per match)

Tournament context — what's at stake for each player at this stage

Form narrative — recent trajectory, opponent quality context

Surface suitability comparison — who does the conditions suit and why

H2H assessment — meaningful patterns, surface-specific record

Serve vs return matchup — which player's strengths match up better today

Odds vs model probability — is there value and in which market

Pick: player, market, confidence tier, brief rationale

SEO Architecture for Matches

SEO:  Every match generates a URL: ratethat.tennis/match/sinner-vs-fils-madrid-2026. These pages target the highest-volume tennis search queries: '[Player A] vs [Player B] prediction', '[Player A] vs [Player B] tips'. Grand Slam matches generate hundreds of thousands of impressions. Pages persist after the match as historical records, accruing backlinks and authority.

5.4 My Court

The personalisation layer and subscription retention engine. Equivalent to My Kennel on ratethat.dog. Users build a roster of followed players and get a customised daily view showing only their players' matches. High-intent feature that dramatically increases daily active usage.

My Court Features

Player watchlist — follow up to 25 players (free tier: 5, subscriber: unlimited)

Daily digest — 'Your players today': all upcoming matches for followed players, rth Scores, tips

Match alerts — optional notification when a followed player's match starts or gets a Strong Pick

Player performance tracker — rolling W/L record for your followed players since you added them

Bet tracker — log bets on My Court players, track P&L against the model's picks

Court feed — chronological activity feed for your players: results, rating changes, upcoming matches

Conversion Mechanics

FUNNEL:  Free users can follow 5 players. When they try to add a 6th, they hit the upgrade prompt. The bet tracker and full form history are subscriber-only. My Court is the primary conversion point — once a user has built their roster, churn drops dramatically.

5.5 Match Selector

The equivalent of the horse/dog selector. Lets subscribers filter the entire fixture list by any combination of parameters to build a personal shortlist. Designed for systematic bettors who have a specific angle they want to exploit.

Filter Options

Circuit: ATP / WTA / Challenger Men / Challenger Women / ITF

Surface: Hard / Clay / Grass / Indoor Hard

Tournament tier: Grand Slam / Masters 1000 / 500 / 250 / Challenger / ITF

rth Score range: minimum confidence gap between players

Confidence tier: Strong Pick only / Value Flags / All

Odds range: minimum odds for recommended selection (e.g. 1.50+)

Ranking band: both players in top 50 / top 100 / any ranking

Player nationality: filter for specific countries

Date range: today / next 7 days / custom range

Market type: match winner / set betting / handicap / specials

Selector Outputs

Filtered match list with rth Scores, odds, and confidence badges

Save filter as a System (see 5.6) — persistent named angle

Export to CSV — for subscribers who run their own analysis

Performance summary — how matches meeting these criteria have performed historically

5.6 Systems

Pre-defined and user-created betting angles tracked over time. Equivalent to Systems on ratethat.dog and ratethat.horse. Systems are the most powerful retention and conversion feature — subscribers who use them stay far longer.

Built-in Systems (pre-loaded at launch)

Clay Specialists on Hard — clay-dominant players competing on hard, model flags surface mismatch

Big Servers on Grass — high ace rate / hold rate players on Wimbledon-style surfaces

Rested vs Fatigued — player with 3+ days rest vs opponent with 1 day rest

Ranking Upset Alert — lower-ranked player with rth Score > 60 vs top-20 opponent

Tiebreak Kings — both players with tiebreak win rate > 65% (predict 3-set match)

Returning From Injury — player's first 3 matches back from 14+ day absence

Short Priced Fav Lay — strong favourite (odds <1.30) with rth Score below 70 — lay value

Challenger Banker — rth Score >75 at Challenger level on player's best surface

Custom Systems

Subscribers create systems using the same filter logic as Match Selector

System tracks every match meeting criteria from creation date forward

Performance stats: strike rate, ROI, P&L, best/worst runs

System dashboard — all active systems, today's triggers, cumulative performance

Community systems (Phase 2) — share and follow other subscribers' systems

5.7 Predictions & Historic Performance

Full transparent performance tracking for every pick ever published. The proof engine for subscribers. The closing line value (CLV) tracker separates ratethat.tennis from every other tipster site — it proves the model is sharp, not just lucky.

Daily Picks Page

Bet of the Day — one high-confidence pre-match pick, full reasoning, recommended market and odds

Value Flag — one underdog or niche market where model probability exceeds bookmaker odds

Handicap Pick — game handicap recommendation for lopsided matches

Specials Tip — aces / double faults / tiebreak market recommendation

All picks timestamped before match starts — no hindsight

Performance Tracker (Subscriber)

Full ledger: every pick, recommended odds, result, P&L in units

Rolling ROI: overall, by surface, by circuit tier, by market type, by confidence tier

P&L chart: month-by-month, season cumulative

CLV tracker: was the model's price better than the closing line? (sharpness proof)

Strike rate by tier — validates that Strong Picks outperform Value Flags outperform Competitive

Worst run / best run — max drawdown, max winning streak

Comparison to flat staking vs model's suggested staking

Historical Match Archive

Every match in the database with its rth Score, pick, result, and odds

Searchable by player, tournament, surface, season, confidence tier

Player-specific prediction history — how the model has done on every previous Sinner match, etc.

6. SEO Architecture

SEO is the primary acquisition channel. ratethat.tennis has an enormous natural SEO footprint because every player, match, and tournament generates a unique, content-rich URL. The strategy is programmatic SEO at scale — thousands of pages with genuinely useful data — not thin content.

6.1 URL Structure

| Page | URL Pattern |
| --- | --- |
| Homepage / Command Centre | ratethat.tennis/ |
| Daily predictions | ratethat.tennis/predictions/2026-05-01 |
| Tournament hub | ratethat.tennis/tournament/roland-garros-2026 |
| Match page | ratethat.tennis/match/sinner-vs-fils-madrid-2026 |
| Player profile | ratethat.tennis/player/jannik-sinner |
| H2H page | ratethat.tennis/h2h/sinner-vs-alcaraz |
| Surface filter | ratethat.tennis/predictions/clay |
| Circuit filter | ratethat.tennis/predictions/challenger |
| Systems | ratethat.tennis/systems |
| Picks archive | ratethat.tennis/picks/history |

6.2 High-Value Target Keywords

| Keyword Pattern | Volume | Landing Page |
| --- | --- | --- |
| Tennis predictions today | 30,000+ monthly searches | Homepage / daily predictions page |
| [Player] vs [Player] prediction | Varies — top matchups 50k+ | Match page — generated for every fixture |
| [Player name] tennis stats | High for top 100 players | Player profile pages |
| [Player name] form | Moderate, high intent | Player profile pages |
| Tennis tips today | 20,000+ monthly searches | Daily picks page |
| Roland Garros predictions | Huge seasonal spike | Tournament hub page |
| Wimbledon predictions 2026 | Huge seasonal spike | Tournament hub page |
| Challenger tennis predictions | Niche, low competition | Circuit filter page |
| Tennis betting systems | Moderate, high intent | Systems page |
| [Player] H2H [Player] | Moderate per pair, massive in aggregate | H2H pages |

6.3 Programmatic SEO Assets

1,500+ player profile pages at launch — each targeting '[player name] stats/form/predictions'

H2H pages for every meaningful pair — auto-generated when players meet, SEO-optimised title and meta

Daily prediction pages — every date archived, accrues backlinks from tipster aggregators

Tournament hub pages — Roland Garros, Wimbledon, US Open, Australian Open get weeks of fresh content

Surface-specific pages — clay predictions, grass predictions — capture seasonal search spikes

Circuit pages — ATP predictions, WTA predictions, Challenger predictions

6.4 Content Velocity

The AI pipeline generates fresh, unique, indexable content every day without editorial overhead:

Daily match analysis articles for every ATP/WTA/Challenger singles match — published before first ball

Tournament bracket previews — draw day analysis when each Grand Slam or Masters draw is released

Evening results round-ups — did the picks land? What did the model learn?

Weekly form guides — players to watch based on rth Score trajectory

SEO:  Fresh daily content on thousands of pages is the strongest possible signal for Google. ratethat.dog demonstrates this model works — ratethat.tennis has 10x the potential URL surface area.

7. Subscription Model & Funnel

7.1 Tier Structure

| Tier | Access Method | Features |
| --- | --- | --- |
| Free | No registration required | rth Scores on Command Centre, match results, player ranking, surface record, today's BOTD pick (no reasoning), limited H2H |
| Registered Free | Email sign-up | All free tier + My Court (5 players), last 30 days pick history, email alert for Bet of the Day |
| Premium | £9.99/mo or £79/year | Everything + Deep Reasoning on all matches, full My Court (unlimited), Systems (built-in + custom), full P&L tracker, CLV tracker, Match Selector, export |

7.2 Conversion Funnel

Stage 1 — Discovery (SEO / Social)

User searches 'Sinner vs Fils prediction' — lands on match page

Sees rth Scores, form comparison, odds — genuinely useful without registration

Deep Reasoning section visible but blurred — clear value proposition above the paywall

CTA: 'Unlock full analysis — join free' — low friction first step

Stage 2 — Registration Hook

Registers for free — immediately unlocks 30 days of pick history and My Court (5 players)

Email welcome sequence (3 emails over 7 days): best picks, how the model works, performance proof

Daily BOTD email — keeps registered users returning daily

Stage 3 — Upgrade Triggers

Tries to add 6th player to My Court — upgrade prompt

Tries to access Systems page — upgrade prompt with performance preview

Clicks Deep Reasoning on a match they care about — upgrade prompt with sample reasoning

Views P&L tracker — sees blurred full history, upgrade to unlock

Grand Slam draw day — high-intent moment, bracket analysis behind paywall

Stage 4 — Retention

Systems page engagement is the #1 retention driver — subscribers who build a system have near-zero churn

CLV tracker proves model sharpness — subscribers who understand CLV never cancel

Monthly performance review email — sent to all subscribers showing the model's ROI that month

7.3 Pricing Psychology

Monthly: £9.99 — below the psychological £10 threshold

Annual: £79 — equivalent to £6.58/mo, '34% saving' messaging

Free trial: 7 days premium access on registration — lets users hit all the upgrade triggers organically

Grand Slam promo: tournament preview pack (bracket analysis + draw day picks) drives seasonal sign-ups

8. Build Sequence

The build is sequenced to get a live, monetisable product online as quickly as possible, with each phase adding depth. Phase 1 is the minimum viable product that justifies the $40/mo API cost and starts accumulating the proprietary dataset.

Phase 1 — Foundation (Weeks 1–4)

Goal: live site with Command Centre, match pages, basic player profiles, and working rth Score.

| Task | Detail | Target |
| --- | --- | --- |
| Database schema | Match, player, tournament, odds, rth_score, pick, result tables | Week 1 |
| API pipeline | Daily cron: get_fixtures + get_odds + get_players + get_H2H — store everything | Week 1 |
| Baseline ML model | Train on tennis-data.co.uk 2010–2024 — surface win rate + ranking + form | Week 2 |
| rth Score output | Generate scores for all today's ATP/WTA/Challenger singles matches | Week 2 |
| Command Centre UI | Match cards with rth Scores, circuit/surface filters, confidence badges | Week 3 |
| Match pages | Individual match page with form, odds, scores — no deep reasoning yet | Week 3 |
| Basic player profiles | Name, ranking, surface record, recent form — from API data | Week 4 |
| Deep Reasoning pipeline | Claude Sonnet — per-match analysis, POST to site each morning | Week 4 |
| Bet of the Day | Daily BOTD selection logic + display on homepage | Week 4 |

Phase 2 — Ratings & SEO (Weeks 5–8)

Goal: player ratings bars live, full player database indexed by Google, daily content pipeline running.

| Task | Detail | Target |
| --- | --- | --- |
| Player ratings computation | Build serve/return/clutch ratings from accumulated stats — update weekly | Week 5 |
| Ratings display | 0–100 bars on player profiles — same visual language as ratethat.dog | Week 5 |
| H2H pages | Auto-generate for every matchup in database — SEO-optimised | Week 6 |
| Tournament hub pages | Grand Slam and Masters pages with bracket tracking | Week 6 |
| Daily predictions archive | Every date archived at /predictions/YYYY-MM-DD | Week 6 |
| Performance tracker | P&L ledger for all picks — rolling ROI by surface/circuit/tier | Week 7 |
| Sitemap + structured data | Schema.org markup on match pages, player pages, prediction pages | Week 7 |
| My Court (basic) | Follow players, personalised daily view — free tier 5 players | Week 8 |
| Registration + email | Sign-up flow, BOTD email, welcome sequence | Week 8 |

Phase 3 — Subscription & Systems (Weeks 9–14)

Goal: full premium tier live, Match Selector, Systems, CLV tracker, subscription revenue.

| Task | Detail | Target |
| --- | --- | --- |
| Subscription payments | Stripe integration — monthly and annual plans | Week 9 |
| Paywall layer | Deep Reasoning gated, My Court limit, Systems gated | Week 9 |
| Match Selector | Full filter interface — all parameters, save as system | Week 10 |
| Systems — built-in | 8 pre-loaded systems with historical performance from database | Week 10 |
| Systems — custom | Subscriber system builder — same logic as Selector | Week 11 |
| CLV tracker | Compare pick odds vs closing line — sharpness proof | Week 11 |
| Suitability matrix | Surface/schedule/opponent suitability radar on match pages | Week 12 |
| Live score polling | get_livescore every 2 min during play — live indicators on Command Centre | Week 12 |
| Mobile optimisation | Full responsive pass — Command Centre must work perfectly on mobile | Week 13 |
| SEO audit + acceleration | Google Search Console monitoring, internal linking, page speed | Week 13 |
| Live odds — Phase 2 | Upgrade to Business plan ($80/mo) — live odds feed for in-play | Week 14+ |

9. Daily Content Pipeline

The pipeline runs automatically each morning before the first matches start. It is the equivalent of the deep reasoning pipeline on ratethat.dog — Claude Sonnet analyses every fixture using the ML output and live API data.

9.1 Morning Pipeline (06:00 daily)

| Step | Action | Detail |
| --- | --- | --- |
| Step 1 | get_fixtures for today | Pull full match list — all circuits, all tournaments |
| Step 2 | get_odds per match | Pre-match odds across all bookmakers |
| Step 3 | get_H2H per matchup | H2H history + recent form for both players |
| Step 4 | get_players for both players | Season stats, surface record, profile data |
| Step 5 | ML model — rth Scores | Generate win probability for every singles match |
| Step 6 | Confidence tier assignment | Strong Pick / Value Flag / Competitive / Underdog |
| Step 7 | BOTD selection | Pick highest-confidence value bet with odds > 1.50 |
| Step 8 | Claude deep reasoning | Per-match narrative for all ATP/WTA/Challenger singles |
| Step 9 | POST to database | All rth Scores, picks, and analysis live on site |
| Step 10 | BOTD email dispatch | Email to all registered users — BOTD with one-line reasoning |

9.2 Evening Pipeline (23:00 daily)

get_fixtures with today's date — pull all completed results

Update pick outcomes: win / loss / void

Recalculate rolling P&L and ROI metrics

Generate 'results round-up' post — how did today's picks do?

Trigger weekly model retraining if day is Sunday

9.3 Claude Analysis Prompt Structure

The deep reasoning prompt passes structured JSON data to Claude Sonnet and instructs it to produce a structured narrative. Same architecture as ratethat.dog. Key inputs:

Match context: tournament, round, surface, start time

rth Scores for both players with confidence tier

Form data: last 5 results for each player with opponent quality

Surface record: current season on this surface

H2H: record overall and on this surface

Odds data: current market odds vs model probability — value flag if gap > threshold

Player stats: serve %, break points, return rating

Output instructions: paragraph per section, pick with confidence, recommended market

9.4 Cost Comparison

| Cost Element | Detail | Cost |
| --- | --- | --- |
| Typical day - ATP/WTA/Challenger singles | ~50 matches x ~800 tokens input + 500 output | ~$0.30/day |
| Grand Slam peak day | ~80 matches analysed | ~$0.50/day |
| Monthly cost (analysis) | ~30 days average | ~$9-15/month |
| API cost | Starter plan | $40/month |
| Total data + AI cost | Analysis + API combined | ~$50-55/month |

COMPARISON:  Significantly cheaper per match than ratethat.dog (fewer matches per day, no complex going/trap variables). The economics at ratethat.tennis are more favourable from day one.

10. Open Questions & Decisions Required

| Question | Context | By When |
| --- | --- | --- |
| Sackmann data licence | Contact Jeff Sackmann re: commercial ML training use. If declined, launch without — ratings build from 2023 PBP data. | Before Phase 2 |
| Jeff Sackmann contact | tennisabstract.com / github.com/JeffSackmann / @tennisabstract on X | Pre-build |
| Domain | ratethat.tennis (.tennis TLD confirmed available) | Pre-build |
| Tech stack | Match ratethat.dog architecture or build fresh? Key decision for Phase 1 timeline. | Week 1 |
| Database | PostgreSQL (match ratethat.dog pattern) — confirm before schema design | Week 1 |
| Live odds timing | Business plan ($80/mo) at launch or Phase 2? Recommendation: Phase 2. | Before Phase 3 |
| ITF coverage | Include ITF in command centre at launch or ATP/WTA/Challenger only? Recommendation: Challenger+ at launch, ITF Phase 2. | Before Phase 1 |
| Betfair API | Lay recommendations on lowest-confidence picks — Phase 2 or 3 feature? | Phase 2+ |
| Model validation target | Define minimum backtested ROI required before going live with picks | Week 2 |
| Performance tracking DB | Same database as ratethat.dog or separate? Affects shared infrastructure costs. | Week 1 |
| SofaScore PBP integration | Nightly enrichment job to backfill match_points via SofaScore’s unofficial incidents API. Free but unsupported — requires headless Chrome in Railway Docker. Evaluate after Phase 2 once api-tennis.com PBP pipeline is stable. See section 2.4 for full spec. | Phase 3+ |

ratethat.tennis — Internal Scope Document — May 2026  |  Confidential